Burston Reserve Passive Irrigation

Case study

Developed for the Urban Water website in 2015

# Contents

Contents	2

Fast facts	3

Project context	3

What benefits has the Burston Reserve redesign provided?	3

How does the system work?	3

Raingarden tree pits	3

Did you know?	4

Infiltration or soaker pits	4

Project partners	4

Burston reserve project timeline	4

Cost	4

Research and planning	4

Community consultation and engagement	4

Design challenges and constraints	5

Tree protection and underground services	5

Water capture opportunities	5

System components	5

Raingarden tree pit components	5

Substrate	5

Air void	6

Trees	6

Drainage pipe	6

High flow bypass	6

Infiltration trenches	6

Drainage pipe	6

Lining	7

Maintenance	7

Lessons learnt	7

# Fast facts

Project title: 		Burston Reserve redesign 
Description: 		passive irrigation
Purpose: 		to create healthy environment for trees 
Completion date: 	May 2013
Catchment: 		runoff from Macarthur street
Cost: 			$300,000

Address:		Macarthur Street, East Melbourne, Victoria.

# Project context

Burston Reserve is a small park located between Parliament Place and Macarthur Street at the eastern edge of the central city.

In 2012 the City of Melbourne released its Urban Forest Strategy. The strategy outlines the importance of the urban forest and green open spaces in cooling the city and adapting to climate change.

At this time, several of the trees in Burston Reserve had either been removed or were in very poor health. The reserve was upgraded to increase its green footprint and open space and to become a water sensitive landscape.

The park redesign included:

- Expanding turf and garden areas and reducing the width of surrounding footpaths.

- Installation of three new raingarden tree pits to capture stormwater runoff from Macarthur Street.

- Installation of two soaker pits to capture runoff and direct it to four new trees.

- Removing and replacing declining trees and planting additional trees.

## What benefits has the Burston Reserve redesign provided?

- Increased canopy cover in the reserve, helping to reduce urban heating.

- Increased the amount of green open space in the reserve.

- Provided a sustainable source of water to keep the trees healthy.

- Reduced the use of drinking water for park irrigation.

# How does the system work?

## Raingarden tree pits

Each raingarden tree pit works like a small raingarden. When it rains, stormwater runs off road surfaces and into the gutters.

The raingarden tree pits are set into the kerb along Macarthur Street. They intercept and clean the water before it goes into the drain.

Each pit contains layers of substrate that work with the tree’s root system to filter pollution from the stormwater. This includes nitrogen, phosphorus and oils.

The tree pits also include a rock mulch layer to retain moisture in the soil and prevent erosion during rain.

A grate sits around the base of the tree, flush with the pavement. This protects the tree pit from damage and ensures that pedestrians don’t trip over it.

A pipe is located at the bottom of the well. It allows cleaned stormwater to drain back into the drainage system.

### Did you know?

Raingarden tree pits are designed to collect litter and debris from water before it washes into the drains. Litter at the base of a tree shows that the system is working properly.

## Infiltration or soaker pits

These pits capture water runoff from the road, irrigating the tree, cleaning the water and reducing stormwater runoff volumes.

Each pit is located within the footpath directly next to the road. It is filled with structural soil and planted with a single tree.

A slotted drainage pipe runs through the centre of the pit, connecting to a drainage hole in the gutter. This allows water to flow from the gutter into the tree roots.

# Project partners

City of Melbourne staff members and contractors completed this project. We also engaged landscape architecture services during the design process.

# Burston reserve project timeline

Community consultation: 	December 2011

Concept design completed: 	February 2012

Construction started: 		May 2012

Construction completed: 	May 2013

# Cost

The total project cost was $300,000.

# Research and planning

MUSIC (Model for Urban Stormwater Improvement Conceptualisation) modelling was carried out to determine the size and type of water sensitive urban design elements that would be suitable.

# Community consultation and engagement

We notified nearby residents and business owners via mail, including drawings of the proposed changes. Feedback was overwhelmingly positive and the project proceeded with minimal changes to the original design.

# Design challenges and constraints

## Tree protection and underground services

We needed to protect the trees in good health from damage during construction. The tree root systems and existing underground services limited the location, depth and extent of the infiltration trenches.

## Water capture opportunities

Burston Reserve is a triangular shape, and we were hoping to capture water from all three sides. After examining the site contours and surrounding sub-catchments, we established that it would only be possible to capture water from the Macarthur Street side.

# System components

## Raingarden tree pit components

### Substrate

Raingarden tree pits contain three layers of drainage substrate; a filtration layer, a transition layer and a drainage layer.

#### Filtration layer

Position: 	top

Purpose:	this is where all the work happens. The filter layer filters sediments and larger litter. Phosphorous is absorbed into the filter layer with the sediments. Nitrogen is removed via the plant roots and soil bacteria that exist in the filter media.

Depth:	minimum 450 mm. Depth will vary to suit the depth of the stormwater drain.

Hydraulic

conductivity:	100mm per hour
Composition:	80% loamy sand, 10% vermiculite and 10% perlite, by volume, evenly

mixed. A small amount of compost is added to the top 10 cm.

#### Transition layer

Position:	middle

Purpose: 	to prevent the fine filter sand entering the drainage layer while facilitating drainage and root growth

Depth:		100 mm
Composition:	course sand

#### Drainage layer

Position:	bottom

Purpose:	drainage layer surrounding the drainage pipe. It is free draining and prevents the blocking of the holes in the drainage pipe

Depth:		100 mm to 150 mm
Composition:	fine, clean washed gravel (2.5 mm particles).

Tech tip

The filtration layer components should be mixed on site, using a pitchfork. The soil media should only be minimally compacted where necessary, using hand tools.

### Air void

The top of the substrate is positioned a minimum of 50 mm below the invert point in the kerb. This air void allows stormwater to pond on top of the substrate before filtering down through the layers, providing additional treatment within a confined space.

### Trees

The four raingarden tree pits along the Macarthur Street edge of Burston Reserve are planted with chestnut-leaved oaks, or Quercus castaneifolia. We chose tree species that work towards our species diversity and resilience targets.

### Drainage pipe

A slotted PVC or Ag pipe sits in the drainage layer at the bottom of the tree pit, connected to the stormwater drain. This allows filtered stormwater to flow on to the waterways and prevents water logging at the roots.

### High flow bypass

The high flow bypass is needed to make sure that heavy rain flows are safely conveyed to the conventional drainage network. Typically this is provided by side entry pits located downstream of inlets to the raingarden tree pits.

##### Tech tip:

Excessive sediment load during the construction phase will cause the filter media to clog. Best practice site management is required to minimise the sediment load.

During construction, the raingarden tree pit can be protected with a geotextile layer. This is placed on top of the filter media and then covered by turf.

Once construction is completed the turf can be removed, along with any sediment build up, and the tree can be planted.

## Infiltration trenches

Two infiltration trenches were built along the southern end of Macarthur Street, beneath the footpath. They are located 2.5 m from each tree to avoid damaging the existing root systems and to encourage growth beyond the drip-irrigation line.

Water runoff is directed into the trenches, providing water for the tree root system.

Position:	fills the entire trench

Purpose:	retains water, is suitable for tree growth and can withstand loads while maintaining structural integrity.
Dimensions: 	each trench is 600 mm deep, two metres wide and three metres long.

Composition:	fine, clean washed gravel (2.5 mm particles).

## Drainage pipe

Purpose:	the drainage pipe runs from the kerb inlet to the trench, allowing water to infiltrate the structural soil.

Depth:		300 mm
Size:		100 mm diameter.

## Lining

Type:		Non-woven geotextile

Purpose:	The infiltration trenches are lined with geotextile to provide stability for the structural soil and contain root growth within the trench.

# Maintenance

City street sweepers clean the grate over the inlet point in the kerb. Over time, the sand layers may need to be replaced if they become clogged.

# Lessons learnt

Burston Reserve sits on a slope, so that one end of the park is significantly lower than the other. Unfortunately, the dramatic change in the irrigation regime has resulted in the loss of a large chestnut oak in the lowest section. The soil around the tree’s base became waterlogged and allowed disease to spread to the tree.

This could have been prevented if a drainage pipe was installed at the low point in the park.